1. Choose target AWS runtime

Components: ECS Fargate + ALB + RDS PostgreSQL + S3 + Kinesis.

- ingestion-service container -> ECS service on Fargate

- postgres -> Amazon RDS for PostgreSQL

- localstack S3/Kinesis/Secrets/CloudWatch -> real AWS managed services

2. Provision core AWS infrastructure

Create these first (prefer Terraform or CDK, not manual console clicks).

- Networking

- VPC across 2 or 3 AZs.

- Public subnets for ALB.

- Private subnets for ECS tasks and RDS.

- NAT gateways for outbound internet from private subnets.

- Security groups:

  - ALB SG: allow 443 from our allowed CIDR.

  - ECS SG: allow app port from ALB SG only.

  - RDS SG: allow 5432 only from ECS SG.

- Data and streaming

- S3 bucket for raw landing, versioning enabled, SSE-KMS enabled.

- Kinesis Data Streams:

  - mes-events

  - metadata-events

  - quality-events

  - plm-events

- RDS PostgreSQL instance (or Aurora PostgreSQL if you need scale).

- Backup retention and automated snapshots enabled.

- Identity and secrets

- ECS task execution role for pulling image and writing logs.

- ECS task role with least-privilege policies for:

  - s3 PutObject and HeadObject on landing bucket path

  - kinesis PutRecord and DescribeStream on defined streams

  - secretsmanager GetSecretValue for DB/app secrets

- AWS Secrets Manager entries for DB user/password and other secrets.

- KMS keys for S3, Secrets Manager, and CloudWatch Logs encryption.

- Observability

- CloudWatch log groups for app logs.

- CloudWatch alarms on:

  - ECS CPU and memory

  - ALB 5xx, target response time

  - RDS CPU, storage, connections

  - Kinesis write throttles

- Optional: keep Prometheus and Grafana as managed services later, but start with CloudWatch for simplicity.

3. Build and publish container image

- Create ECR repo for ingestion-service.

- Build image from https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/infrastructure/docker/Dockerfile .

- Tag and push image to ECR.

- Enable image scanning in ECR and block deploy on critical vulnerabilities.

4. Configure production environment variables

In ECS task definition, set env vars and secrets.

Required key values:

- APP_ENV=prod

- AWS_REGION=our-region

- Remove AWS_ENDPOINT_URL for production (it is for LocalStack only; defined in https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/config/aws.yaml  defaults).

- DATABASE_URL pointing to RDS endpoint and credentials.

- Optional explicit stream and bucket vars if you externalize names.

Important repo-specific notes:

- https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/common/aws/s3_client.py  uses path-style S3 addressing. This usually works but validate in our region and policy model.

- https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/metadata/sources.yaml currently hardcodes raw_bucket as semiconductor-landing. For multi-env deployment, convert those to env-interpolated values using the same interpolation pattern our loader supports in https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/common/config/loader.py

- Health response currently has a component named localstack in health_routes.py. In AWS this still functions logically but rename that label later to avoid operational confusion.

5. Prepare database schema strategy

For production, use Alembic or Liquibase

- Create initial migration based on current schema.

- Run migration job before app rollout (CI/CD stage or one-off ECS task).

- Keep schema changes migration-driven for all future releases.

Reference: https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/alembic/env.py and and https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/alembic.ini

6. Create ECS service and ALB

- ECS cluster (Fargate capacity provider).

- Task definition:

- Container port 8000

- Health check endpoint: /api/v1/ready

- CPU/memory sizing based on expected ingestion rate

- CloudWatch log configuration

- ALB:

- HTTPS listener with ACM certificate

- Target group with health check path /api/v1/ready

- Optional WAF web ACL in front of ALB

- Auto scaling:

- Scale out on CPU/memory and ALB request count.

- Set min desired count to 2 for HA.

7. CI/CD pipeline

Set up pipeline (GitHub Actions, CodePipeline, or similar):

- Run tests from https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/tree/main/tests

- Build image

- Push to ECR

- Run DB migration job

- Deploy ECS service (rolling or blue/green)

- Run post-deploy smoke tests against /api/v1/health and one sample ingestion event

8. Create AWS equivalents of LocalStack bootstrap

The local script https://github.com/rkowdeed/Semiconductor_Operations_Data_Platform/blob/main/infrastructure/localstack/init-aws.sh creates bucket and streams. In AWS, provision those via IaC before app starts.

9. Production validation checklist

After deploy, verify in this order:

- ALB target group healthy on /api/v1/ready

- /api/v1/health returns UP for database, s3, kinesis, application

- POST sample MES event to /api/v1/mes/events

- Object lands in S3 with expected key pattern

- Record appears in target Kinesis stream

- Curated row is inserted into RDS

- Logs contain request_id and ingestion metadata

- CloudWatch alarms are green

10. Security hardening before go-live

- No static AWS credentials in task env vars.

- Use only IAM role-based auth from ECS task role.

- Restrict SG ingress to ALB only.

- Enable TLS everywhere:

- Client -> ALB via HTTPS

- ALB -> ECS

- ECS -> RDS with SSL

- Rotate DB and app secrets using Secrets Manager rotation.

- Enable S3 bucket access logs or CloudTrail data events.

11. Cost and performance baseline

Start baseline:

- ECS tasks: 2 replicas, moderate CPU/memory

- Kinesis: shard count by expected write throughput

- RDS: gp3 storage, Multi-AZ for production

- S3 lifecycle policy for raw payload retention and archival to Glacier

Then tune using CloudWatch metrics over first 2 to 4 weeks.